BASILICA

AI-Powered Parish Assistant Chatbot

Milestone 1: Project Planning & Architecture Design

# 1. Problem Statement & Justification

Many Catholic parishes rely on word-of-mouth, printed bulletins, or a single overworked church office line to answer routine questions from parishioners — e.g. "What time is Sunday Mass?", "How do I book a baptism?", "When is confession?", or requests for a specific scripture reading. This creates delays for parishioners and repetitive workload for parish staff, especially during high-traffic periods (Christmas, Holy Week, Ash Wednesday).

BASILICA addresses this with an AI-powered chatbot that instantly answers common parish questions (an NLP text-classification problem: mapping a parishioner's free-text question to the correct intent and response), available 24/7 through a simple web interface. This is real-world relevant because it reduces staff workload, improves parishioner access to information, and demonstrates a practical, deployable AI system rather than a purely academic exercise.

# 2. Objectives (Measurable AI Performance Targets)

- Achieve at least 85% intent-classification accuracy on a held-out test set of parishioner questions.

- Respond to a chatbot query in under 2 seconds end-to-end (API latency) on Cloud Run's free tier.

- Support at least 10 distinct intent categories at launch (mass times, sacraments, confession, events, donations, contact info, staff directory, scripture lookup, parish history, general FAQ).

- Keep monthly cloud cost at $0 by staying within GCP/Firebase free-tier quotas (scalability target: handle at least 100 concurrent users without breaching free-tier limits).

- Maintain system uptime of 99% during the demo/evaluation period, measured via Cloud Run monitoring.

# 3. Tools & Technology Stack Identification

| Layer | Tool / Service | Justification |
| --- | --- | --- |
| Frontend | HTML/CSS/JS (or Flutter later) hosted on Firebase Hosting | Free, fast global CDN, zero server management — ideal for a beginner-run parish site |
| Backend API | Python Flask, containerized with Docker, deployed on Cloud Run | Cloud Run scales to zero (no cost when idle) and has a generous always-free tier |
| AI / NLP | scikit-learn / spaCy (TF-IDF + classifier) for intent recognition, trained in Google Colab (free GPU) | Lightweight enough to train and explain as a beginner; no paid GPU needed |
| Database | Cloud Firestore (NoSQL) | Free tier, real-time sync, simple to query from Flask via Admin SDK |
| Auth | Firebase Authentication | Free, secures the admin panel used to update FAQ content |
| Storage | Google Cloud Storage bucket | Stores raw dataset and versioned trained model files |
| Version Control | Git + GitHub | Industry standard; free private/public repos |

# 4. System Architecture Design

The diagram below shows data flow from the parishioner's browser through the chatbot API, the trained NLP model, and Firestore, back to the user.

Flow summary:

- Parishioner types a question in the web UI (Firebase Hosting).

- The question is sent via HTTPS/REST to the Flask chatbot API running on Cloud Run.

- The API passes the text to the trained intent classifier, which predicts the closest matching intent.

- The API uses that intent to query Firestore for the correct, up-to-date answer (e.g. current Mass schedule).

- The answer is returned as JSON and displayed to the parishioner.

- An admin (parish secretary) can log in via Firebase Auth to update FAQ answers in Firestore without touching code.

# 5. Project Timeline & Justification

The 13-week schedule below is sequenced so each milestone's output feeds directly into the next: infrastructure must exist before data collection can be stored, data must be clean before a model can be trained, and a model must exist before it can be deployed. This mirrors the exact milestone order on the DAC Project Supervision Form.

| Week | Task | Deliverable |
| --- | --- | --- |
| 1 | Problem definition, objectives, stakeholder interviews with parish office | Approved problem statement & objectives |
| 2 | Tech stack selection, GCP/Firebase account setup, architecture design | Architecture diagram, justified tech stack |
| 3-4 | Collect FAQ dataset (mass times, sacraments, scripture, parish info), provision Firestore | Raw dataset + cloud infra ready |
| 5-6 | Clean data, label intents, split train/val/test, build preprocessing pipeline | Cleaned, split dataset + pipeline script |
| 7-9 | Train intent classification model, tune hyperparameters, evaluate | Trained model + evaluation report |
| 10-11 | Containerize with Docker, deploy Flask API to Cloud Run, connect frontend | Live chatbot API + working UI |
| 12 | Load testing, bug fixing, monitoring setup, final metrics | Stable deployed system |
| 13 | Write final report, prepare demo, rehearse presentation | Final report + live demo |

# 6. Planned Extension (Post-Core, Weeks 10-13)

Once the core chatbot (Phase 1) is deployed and stable, BASILICA will be extended with a Sermon Transcription & Summarization feature: parish staff upload a homily audio recording, an AI speech-to-text model (Whisper) transcribes it, and a short auto-generated summary is published to the app for parishioners who missed Mass. This is documented here in advance as a scoped, sequenced extension — not core-project scope — so it does not put the Phase 1 deadline at risk. It will use its own dataset, its own model evaluation, and its own storage path (audio files in Cloud Storage), and will be presented as a scalability enhancement in Milestone 6.

Student Sign: ______________________        Date: ____________

Supervisor Sign: ______________________        Date: ____________